Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 4 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Comprehensive Analysis and Dietary Strategies with Tableau: A College Food Choices Case Study |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect the College Food Choices dataset from survey data. | 2 | High |  |
| Sprint-1 | Data Collection. | USN-2 | Import the dataset into Tableau. | 1 | High |  |
| Sprint-1 | Data Preparation. | USN-3 | Remove missing values from the dataset.. | 3 | High |  |
| Sprint-1 | Data Preparation. | USN-4 | Create calculated fields and organize data. | 3 | Medium |  |
| Sprint-1 | Data Preparation | USN-5 | Handle duplicate and inconsistent records. | 3 | High |  |
| Sprint-2 | Data Visualization | USN-6 | Create bar charts for dietary analysis. | 2 | High |  |
| Sprint-2 | Data Visualization | USN-7 | Create pie charts for food category distribution. | 2 | Medium |  |
| Sprint-2 | Data Visualization | USN-8 | Create line charts for trend analysis.. | 2 | Medium |  |
| Sprint-2 | Dashboard Development | USN-9 | Develop interactive Tableau dashboards. | 5 | High |  |
| Sprint-2 | Reporting | USN-10 | Create dashboard story and final report. | 5 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 6 Jun 2026 | 9 Jun 2026 | 12 | 9 Jun 2026 |
| Sprint-2 | 16 | 6 Days | 10 Jun 2026 | 14 Jun 2026 | 16 | 14 Jun 2026 |
| Sprint-3 | 14 | 6 Days | 13 Jun 2026 | 18 Jun 2026 | 14 | 18 Jun 2026 |
| Sprint-4 | 10 | 6 Days | 20 Jun 2026 | 30 Jun 2026 | 10 | 30 Jun 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = Sprint durationvelocity = 1312=1.08

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts